PROJECT PROPOSAL

Healthcare Management System - Nita clinics

# Project Overview

Development of a comprehensive web-based healthcare management system for Nita Clinics with integrated patient management, appointment booking, laboratory test services, home collection scheduling, digital health card functionality, and information management portal including specialist information, diagnostic facilities, health check-up packages, vaccination records, and team directory.

# Scope of Work

## 1. Patient Management System

- Patient registration and profile management

- Admin-created patient credentials with patient login functionality

- Secure patient data storage and access control

- Patient dashboard with personalized information

## 2. Online Appointment System

- Doctor availability management and scheduling

- Patient appointment booking with confirmation

- Appointment status tracking and notifications

- Payment integration for consultation charges

## 3. Laboratory Test Management

- Comprehensive test catalog with pricing

- Test booking and order management

- Test status tracking from collection to results

- Payment processing for lab test services

## 4. Home Collection Service

- Home sample collection scheduling and management

- Real-time appointment status tracking

- Collection staff assignment and routing

- Service charge payment integration

## 5. Digital Health Card System

- Digital health card purchase through website

- Payment gateway integration for health card transactions

- Patient verification system for physical card collection at clinic

- Digital health card record management and tracking

- Admin management of physical health card inventory and distribution

## 6. Lab Report Management

- Report upload and secure storage

- Patient access to their lab reports after login

- Report download functionality for patients

- Report visibility control and access management

## 7. Information Portal - Tab 1: Our Specialists

- Content sections for medical specialties:

- - Gynecology and Obstetrics

- - Pediatrician

- - Tuberculosis

- Detailed content for each specialty provided by client

## 8. Information Portal - Tab 2: Diagnostic Test

- Test information and descriptions

- Photo gallery of diagnostic equipment and facilities

- Professional image display with captions and details

## 9. Information Portal - Tab 3: Check-up (Health Packages)

- Health check-up packages with pricing:

- - Female Packages (Over 40) - General & Premium

- - Male Packages (Over 40) - General & Premium

- Sub-sections for Tuberculosis, Pediatrics, and Gynecology check-ups

- Display of original price (strikethrough) and offer price

- Detailed test list for each package

- Responsive, easy-to-read package comparison

## 10. Information Portal - Tab 4: Vaccination

- Vaccination information and guidelines

- Content sourced from Nita Polyclinic website

- Vaccination schedule and availability information

## 11. Information Portal - Tab 5: Team Members

- Doctor profiles with:

- - Names and specializations

- - Professional photos

- - Qualifications and credentials

- Administrative staff profiles with:

- - Names and roles

- - Professional photos

- Professional team member cards with responsive design

## 12. CMS - Admin Control Panel

- Patient management (create, update, delete accounts)

- Lab test management (add, edit, manage tests and pricing)

- Appointment management (view, reschedule, cancel)

- Home collection management and scheduling

- Lab report upload and distribution management

- Health card inventory and distribution tracking

- Specialist information management

- Diagnostic facility content and image management

- Health package pricing and details management

- Team member profiles management (doctors and staff)

- Vaccination information management

- Transaction and payment history tracking

## 13. Payment Gateway Integration

- Integration with eSewa payment gateway or

- Integration with Fonepay payment gateway

- Secure payment processing for appointments, lab tests, home collection, health cards, and packages

- Payment confirmation and receipt generation

# Technology Stack

| Component | Technology |
| --- | --- |
| Frontend | React (with modern hooks and state management) |
| Backend | Next.js (API routes and server-side logic) |
| Database | PostgreSQL (relational database with secure transactions) |
| Analytics | Google Analytics (user behavior tracking and insights) |

# Project Deliverables

- Fully functional healthcare management system with all modules integrated

- Comprehensive information portal with 5 content tabs

- Responsive web application accessible on desktop and mobile devices

- Admin control panel with CMS for complete system management

- Payment gateway integration (eSewa or Fonepay)

- Secure database with backup and recovery mechanisms

- System deployment on production server

- Post-launch support and maintenance availability for first 2 months

# Project Timeline

The project will be delivered in phases within a maximum of 20 days:

| Phase | Deliverables | Duration |
| --- | --- | --- |
| Phase 1 | Database design, API setup, patient login system | Days 1-4 |
| Phase 2 | Appointment system, lab test management, home collection module | Days 5-10 |
| Phase 3 | Health card system, info portal (specialists, diagnostic), lab report download | Days 11-15 |
| Phase 4 | Check-up packages, vaccination, team profiles, payment integration, admin panel, testing, deployment | Days 16-20 |

# Project Cost

| Description | Amount (NPR) |
| --- | --- |
| Full Healthcare Management System Development including Information Portal and all 5 Tabs (excluding VAT, domain hosting, and payment gateway integration) |  |
| Annual Maintenance & Support (Optional) |  |

Note: Payment gateway integration charges (eSewa/Fonepay) will be charged separately based on third-party service costs. Domain hosting charges are not included in this proposal.

# Additional Services (Optional)

- Payment Gateway Integration: Charges based on eSewa/Fonepay requirements

- Domain Registration: Market rate

- Web Hosting: Based on server specifications

- Annual Maintenance & Support: NPR per year

# Post-Launch Support

After project delivery, we will provide:

- Initial system setup and configuration

- User training and system orientation

- Bug fixes and critical issue resolution (as needed)

- Technical support for system operations

- Optional annual maintenance package available for NPR per year

# Important Notes

- Admin creates all patient credentials; patients log in with provided credentials

- Digital health cards are purchased online; physical cards are managed and distributed by the clinic

- All payment integrations are third-party dependent; charges are separate

- Domain hosting and registration are not included in the development cost

- Information portal tabs include specialist profiles, diagnostic facilities, health packages, vaccination info, and team directory

- Project timeline of 20 days is phased delivery; actual timeline may vary based on client feedback